Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 28 September 2026 |
| --- | --- |
| Team ID | SWTID-2026-6232 |
| Project Name | AI WeatherWise API |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Project Setup & Authentication | USN-1 | As a user, I can register for the application by entering my name, email and password. | 2 | High | Team |
| Sprint-1 | Project Setup & Authentication | USN-2 | As a user, I can log in to the application using my registered email and password. | 2 | High | Team |
| Sprint-1 | Project Setup & Authentication | USN-3 | As an authenticated user, I can access protected API features using JWT authentication. | 2 | High | Team |
| Sprint-1 | Database Management | USN-4 | As a system, I can store and manage user information securely in MongoDB. | 2 | High | Team |
| Sprint-2 | Weather Information | USN-5 | As a user, I can request weather information for a city. | 3 | High | Team |
| Sprint-2 | Weather Information | USN-6 | As a user, I can receive weather details such as temperature, humidity and condition. | 2 | High | Team |
| Sprint-2 | AI Weather Summary | USN-7 | As a user, I can generate a simple AI-based summary of the weather information. | 3 | High | Team |
| Sprint-2 | AI Recommendation | USN-8 | As a user, I can receive useful recommendations based on temperature and weather conditions. | 3 | High | Team |
| Sprint-3 | AI Chatbot | USN-11 | As a user, I can ask weather-related questions through the AI chatbot. | 3 | High | Team |
| Sprint-3 | API Testing & Error Handling | USN-12 | As a system, I can validate user inputs and return suitable error messages. | 2 | High | Team |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 6 Days | 24 Oct 2022 | 29 Oct 2022 | 20 | 29 Oct 2022 |
| Sprint-2 | 20 | 6 Days | 31 Oct 2022 | 05 Nov 2022 |  |  |
| Sprint-3 | 20 | 6 Days | 07 Nov 2022 | 12 Nov 2022 |  |  |
| Sprint-4 | 20 | 6 Days | 14 Nov 2022 | 19 Nov 2022 |  |  |

Velocity:

Velocity represents the amount of work completed by the team during a sprint. For AI WeatherWise API, velocity can be calculated using the total story points completed during a sprint.

Formula:

Average Velocity = Total Story Points Completed ÷ Number of Sprints

For example, if the team completes 28 story points across 3 sprints:

Average Velocity = 28 ÷ 3 = 9.33 story points per sprint

Burndown Chart:

A Burndown Chart shows the amount of remaining work against time during the project. It can be used to track the progress of the AI WeatherWise API development across each sprint. The reference template describes a burndown chart as a graphical representation of work remaining versus time.

https://www.visual-paradigm.com/scrum/scrum-burndown-chart/

https://www.atlassian.com/agile/tutorials/burndown-charts

Reference:

https://www.atlassian.com/agile/project-management

https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software

https://www.atlassian.com/agile/tutorials/epics

https://www.atlassian.com/agile/tutorials/sprints

https://www.atlassian.com/agile/project-management/estimation

https://www.atlassian.com/agile/tutorials/burndown-charts